Microsoft Dynamics 365 F&O project lifecycle

Table of Contents

1	Project onboarding	1

2	Capture business process and requirements and customer sign off	1

2.1	Documents required	2

3	Conference room piloting (CRP)	2

3.1	Documents required	2

4	Configuration and development phase	2

4.1	Documents required	2

5	User Acceptance Testing (UAT) session & Signoff	3

5.1	UAT Process	3

6	Prepare for Go-live	3

# Project onboarding

https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/dev-itpro/lifecycle-services/project-onboarding

Project onboarding is a self-paced, wizard-driven onboarding experience that guides project users in Microsoft Dynamics Lifecycle Services (LCS) through the process of setting up the key configuration components for a new implementation project for Dynamic 365 Finance, Dynamics 365 Supply Chain Management, or Dynamic 365 Retail. This wizard can also be accessed during and after the implementation and can be used to update the information as required.

# Capture business process and requirements and customer sign off

Detailed business process analysis workshops define the business processes to be implemented in the future and identify where specific functionality of the new system will be used. At the same time, the workshops will identify gaps in functionality that may need to be resolved by a workaround, change in business practice, or modification of the system.

Typically, there would be a workshop run for each business area (for example, Accounts payable, Purchasing, Sales, and Production). Each workshop would involve key users from the customer’s business. It would be facilitated by a functional consultant and ideally supported by someone taking notes.

Perform fit/gap analysis: After you have captured the business processes and requirements, a thorough analysis of each requirement is required to assess if it can be met by the standard product.

## Documents required

- Solution design document (SDD) - This is in-depth documentation of the solution details and solution blueprint that is represented in an end-to-end flow diagram showing all the solution elements that are envisioned and agreed to be leveraged moving forward.

- Business requirement document (BRD) - After the SDD is prepared, you should revisit the original business requirement document, to ensure that all the business processes and subprocesses are covered, and that all the requirements (functional and non-functional) are addressed.

- Customer sign-off on BRD – After reviewing and finalizing the business requirement document, company should get a signoff from customers.

# Conference room piloting (CRP)

The purpose of the conference room pilot is to validate a software application against the business processes of end users of the software, by allowing end-users to use the software to carry out typical or key business processes using the new software. A commercial advantage of a conference room pilot is that it may allow the customer to prove that the new software will do the job (meets business requirements and expectations).

## Documents required

- Create a functional design document (FDD): Functional design documents (FDD) describe the planned features in customizations. The document can include things such as flowcharts, screenshots, and wire frames. It can also contain an organized list of requirements that can be used for development, testing, and client sign-off.

# Configuration and development phase

This is the phase where functional consultant configures the business requirement in sandbox environment and technical consultant will start the required customization. Customization codes should be stored in Microsoft Azure DevOps for future reference. Once customization is done the same needs to be moved to sandbox for functional testing.

## Documents required

- Technical design document (TDD) - After the functional design document is completed and signed off, the development team needs to start writing a technical design document. It includes information about the programmatic approach of how a particular requirement will be implemented. TDDs are prepared primarily by the developer for the final development.

# User Acceptance Testing (UAT) session & Signoff

UAT is a type of testing performed by the end user or the client to verify/accept the software system before moving the software application to the production environment. UAT is done in the final phase of testing after functional, integration and system testing are done.

## UAT Process

- Analysis of Business Requirements

- Creation of UAT test plan

- Identify Test Scenarios

- Create UAT Test Cases

- Preparation of Test Data(Production like Data)

- Run the Test cases

- Record the Results

- Confirm business objectives

# Prepare for Go-live

https://docs.microsoft.com/en-us/dynamics365/fin-ops-core/fin-ops/imp-lifecycle/prepare-go-live

After UAT session sign-off, Implementation team should prepare for Go-live.

- Update Go-live dates in LCS

- Complete and send pre go-live checklist.

- Project go-live assessment

- Production deployment request

- Database copy from sandbox (If applicable)

- Production ready and Go-live.